Rakta Bandhan

Production Architecture

Executive summary

Today vs. target

Current-state inventory

Collections & data model

Request state machine

Donor matching & eligibility

Concurrency & idempotency

Cloud Function contracts

Edge case & invariant matrix

Matching & request lifecycle design

Notification architecture

Offline & client state

Identity, auth & abuse

Authorization invariants

Location, privacy & retention

Admin & hospital architecture

Donation lifecycle & jobs

Firestore scaling & hotspots

Capacity model, 10–20k

Cost architecture

Failure matrix

Disaster recovery

Observability & logging

Testing strategy

Load tests & SLOs

Deployment & environments

Matching protocol: current → target

Target architecture

Reuse vs. fix vs. rebuild

Migration plan

Readiness checklist

Waiting on you

Scope

10,000 / 15,000 / 20,000 registered users

Repo state

No application code changed by this audit — companion docs written to /docs

System design review — no code touched — v4, full function contracts + data model

Rakta Bandhan, sized for 10,000–20,000 users

Every domain a production blood-donor platform has to answer for, audited against what's actually in this repo — down to a per-function reliability contract for all 16 Cloud Functions and a per-collection data model reference.

Reviewed all 16 Cloud Functions (both codebases), firestore.rules, firebase.json, backend.dart, AuthContext.tsx

Live plan Firebase Spark (free)

Companion docs /docs/*.md, written alongside this pass

01Executive summary

The repo is in good shape for what it is: a working demo with a real data model, real security rules, and a full set of Cloud Functions already written for the next stage. The gap to 10–20k real users isn't "rebuild it" — it's that a handful of load-bearing pieces are currently fake, unbounded, or unguarded, and none of them has a ceiling that survives past a few hundred users or a single bad actor.

Identity is fake. OTP accepts any 6-digit code; donor "verification" is self-set at signup.

The admin panel has three backdoors committed to source — a hardcoded auto-login password and two hardcoded permanent-admin emails baked directly into firestore.rules.

The core donor-matching query has no ceiling. Modeled below, it exhausts Firestore's free-tier read quota at roughly ~700 registered users.

Nothing server-side revalidates a donor at accept time — a banned, deactivated, or already-past-deadline request can still be accepted, and nothing stops one donor from holding two simultaneous matches at once. Same root cause throughout: the accept path only ever looks at the request's status.

No Cloud Function implements a formal idempotency guard. Two are concretely unsafe today: onDonationConfirmed duplicates a permanent record on double-invoke, and onRequestCreated sends its FCM push before writing the state that would prevent a resend on retry.

Matching runs exactly once, at request creation, off a donor location that may never be refreshed after signup — no freshness field, no confirmed post-registration location-update path.

None of this requires a rewrite. The data model, blood-compatibility logic, geohash math, Cloud Functions, and Firestore indexes needed to fix all of it are already sitting in the repo. §29 is the direct answer to "what do we actually have to build." Companion reference docs for each domain now live in /docs alongside this artifact — see the note at the end of §01 in each file for how they relate to this document.

02Today vs. target, at a glance

Same client apps on both sides. What changes is the middle: today, traffic goes straight from the Flutter/admin clients to Firestore, and every Cloud Function in the repo sits unused.

TODAY — SPARK, CLIENT-DIRECT

TARGET — BLAZE, SERVER-MEDIATED

Flutter App

donor + requester

Admin Dashboard

hardcoded auto-login

Firebase Auth — fake OTP, any 6 digits accepted

Cloud Functions — matching, admin API

written, not deployed (Spark plan)

Firestore — donors · requests · donors_public

unbounded client queries, full collection reads

No monitoring · no backups · one project

direct read/write —

bypasses dormant layer

isAdmin() rule check

Flutter App

unchanged

Admin Dashboard

invite-only login

Firebase Auth (Phone) + App Check — real OTP + attestation

Cloud Functions — matching, rate limits,

admin API, dead-token pruning

Firestore — donors · requests · donors_public

geo-bounded, paginated, indexed queries

Monitoring + alerts · backups · staging + prod

routes through

server-validated writes

FCM / SMS push

callable functions only

— — dormant / absent

— live / new in target

Fig. 1 — The client apps and the data model don't change. What's missing today is the middle layer: every arrow that should pass through Cloud Functions currently runs straight to Firestore instead.

03Current-state inventory

Live

deployed, serving real traffic today

Dormant

code exists, not deployed (needs Blaze)

Demo-grade

live, but built for a demo, not production

Gap

not built at all

Layer	Status	What's actually running

Hosting	Live	Flutter web build + React admin SPA, both on Firebase Hosting free tier.

Auth	Demo-grade	Any correctly-formatted 6-digit code is accepted as OTP (backend.dart:98-128).

Donor matching	Demo-grade	No geo query. Streams the whole donors_public collection, filters client-side.

Accept / lock request	Live	Real Firestore transaction, atomic against concurrent accepts — but doesn't recheck donor eligibility, the deadline, or exclusivity across a donor's own other matches. See §09.

Push notifications	Gap	No client ever writes to notifications. FCM only fires from the dormant Cloud Functions.

SMS fallback	Dormant	utils/sms.js written, unwired — keyed off a last_seen field that's never written anywhere. See §10.

Donor verification	Demo-grade	is_verified: true self-set by the donor's own client at registration.

Donor location freshness	Gap	No location_updated_at field; no confirmed path to update location after registration. See §10.

90-day cooldown	Live	Self-managed client-side.

Donation history	Gap	Fully dormant — the live app never writes to donation_history at all; donation count is derived by querying requests instead. See §04.

Admin auth	Gap	No login screen reached in practice — auto-signs-in a hardcoded demo account.

Admin operations (14 functions)	Dormant	Fully written, well-structured. Zero deployed.

Hospital accounts	Gap	Admin-managed directory only, no hospital login or self-service. See §16.

Rate limiting	Gap	Per-donor alert cap defined, never enforced. No per-requester request cap. Admin broadcast uncapped.

Request deduplication	Gap	No server-side guard against the same requester creating the same request twice. See §10.

Matching retry after creation	Gap	Matching runs exactly once, at request creation. See §10.

Idempotency guards	Gap	No function implements a dedup/idempotency key. See §08.

Monitoring / alerting	Gap	No crash reporting, no uptime checks, no error tracking anywhere.

Backups / DR	Gap	Not configured, not documented.

Staging environment	Gap	One Firebase project for everything.

Test coverage	Gap	Only file under test/ is Flutter's default counter-app stub.

04Collections & data model

Every collection actually referenced across firestore.rules and all 16 functions — ten, not the nine named in most of the docs, because the admin dashboard's Spark-mode demo shim (broadcasts) is real and easy to miss.

Collection	Purpose	Written by	Target retention

donors	Private full profile: name, phone, blood group, exact location, verification/ban state	Donor client (create/update); admin functions (verify/ban/toggle, dormant)	Life of account; anonymize on deletion request (§22)

donors_public	Map-safe mirror for browse/find-donors	Donor client today (target: syncDonorPublic only)	Tied to donors lifecycle

requests	Blood request lifecycle document	Requester client (create/cancel); donor client (accept/fulfill, direct transaction); Cloud Functions (match/expire, dormant)	Retain indefinitely — recommended, it's the de facto donation record today (see note below)

notifications	Per-donor alert record for a request	Cloud Functions only (dormant) — empty in production today	Short-lived; TTL after request closes

donation_history	Immutable confirmed-donation record	Cloud Functions only (onDonationConfirmed, dormant) — currently unused, see note	Long-term, compliance-adjacent (§22)

users	Requester-side app profile (fcm_token, etc.)	Requester client	Life of account

hospitals	Admin-managed directory entries	Admin functions only	Retain, low volume

admin_audit_log	Tamper-proof admin action trail	Cloud Functions only (dormant) — empty today, nothing deployed to write it	Long-term, never delete

config	App-wide settings	Admin write, all authenticated read	Retain

broadcasts	Admin panel's own log of "attempted" notification blasts — a Spark-only demo shim, since real FCM needs adminBroadcastNotification on Blaze	Admin client, direct write (create-only per rules)	Superseded by the real audit log once Blaze is live

Two schema mismatches worth knowing about before Blaze

1. donors_public's allowed vs. actual fields disagree. firestore.rules permits a name field on donors_public (hasOnly([...,'name',...])) — but syncDonorPublic.js's PUBLIC_FIELDS constant omits name entirely. The two write paths (live client vs. dormant Cloud Function) don't agree on schema; decide which is correct before enabling the Function.

2. donation_history is completely unused today. The live donor client's markFulfilled() never writes to it — donation counts are instead derived via a count() aggregation query on requests (myDonationCount() in backend.dart). requests is, today, the only real donation record that exists. Worth deciding whether requests stays that system-of-record permanently or donation_history takes over once onDonationConfirmed is live — not both silently.

05Request state machine

The lifecycle is implicit in firestore.rules today — real, and mostly correct, but nowhere written down as the explicit contract it needs to be once more hands can move a request.

OPEN

CANCELLED

EXPIRED

MATCHED

FULFILLED

requester cancels

(own OPEN request)

6h timeout,

no donor found

donor accepts — transaction-locked, one winner

donation confirmed

✕ matched → matched

second acceptor rejected

✕ cancelled → matched

✕ expired → matched

✕ fulfilled → open

Fig. 2 — Solid arrows are the live, correctly-guarded transitions in firestore.rules. Dashed red arrows are transitions the rules already block.

Transition	Owner	Guard today

— → OPEN	Client (requester)	Rules require status: 'open' and requester_uid == auth.uid

OPEN → CANCELLED	Client (requester)	Caller owns the request; current status open

OPEN → MATCHED	Client (donor), transaction	Rechecks status; contact fields must match caller's own donor doc. Does not check expires_at or the donor's own eligibility. See §09.

MATCHED → FULFILLED	Client (donor, self-report) or onDonationConfirmed (admin, dormant)	Caller == matched_donor_id

OPEN → EXPIRED	expireOldRequests (dormant, cron, every 30 min)	Query precondition safe on re-run — the 30-min cadence is also the accept/expiry race source, §09

06Donor matching engine & eligibility

onRequestCreated.js (dormant) implements most of this well: geohash-bounded query, 5km→15km expansion, 30-minute per-donor cooldown, top-10 by distance. §10 covers the design gaps in depth; this states the two headline ones.

No donor found expansion ladder

5km → 15km → no_donors_found: true and stop. No re-attempt as availability changes, no escalation for critical requests. Full retry-ladder design in §10.

Eligibility is never revalidated at accept time

Nothing re-checks is_available, is_banned, the request's own expires_at, or whether the donor already holds another active match, at the moment a donor actually accepts. Full evidence in §09's edge case matrix.

07Concurrency & idempotency

Function- and transaction-level safety, checked against the actual code. §09 extends this to product-level behavior.

Scenario	Status	Why

Two donors accept the same request simultaneously	Safe	Real Firestore transaction re-reads status before writing; the loser's precondition fails and throws client-side.

Requester cancels while a donor accepts	Safe	Firestore serializes both against the same document; rules gate each on status=='open'.

App killed right after the accept transaction commits	Safe	Transaction is durable server-side once committed.

expireOldRequests / scheduledReactivation run twice or overlap	Safe	Both query by the exact condition they're clearing.

onRequestCreated retried after a partial run	Not safe	FCM multicast fires before the batch write that records last_alerted_at. A crash between the two, followed by a retry, re-notifies the same donors — the cooldown that should prevent a repeat alert hasn't been persisted yet. New finding this pass.

Donor toggles unavailable or is banned after being notified, then accepts	Not safe	Accept path only checks the request's status, never the donor's. See §09.

Donor accepts a second, different request while already holding an unfulfilled match	Not safe	No exclusivity check anywhere — each accept transaction only touches the one request document it's operating on, nothing donor-scoped. New finding this pass.

Admin action double-invoked (double-click ban / verify / broadcast)	Partial	State-changing writes converge safely — but every function appends a fresh audit-log entry per call.

onDonationConfirmed invoked twice for the same donation	Not safe	Fresh auto-ID every call — two invocations create two permanent history records.

adminBroadcastNotification invoked twice (retry, double-click)	Not safe	Unlike the other admin functions, this one's side effect (a real push, to real people) can't be undone by state converging — a resend is a second real notification, not a harmless no-op. New finding this pass.

onDonorAccepts crashes between its transaction commit and its cleanup call	Partial	Temp fields persist forever if the post-transaction cleanup never runs.

Duplicate rapid taps on "Accept"	Partial	Backend is safe either way. Whether the UI itself debounces wasn't verified in this pass.

Cloud Function retried automatically by Firebase after a crash	Partial	None of the 16 functions set a retry policy — background triggers are not auto-retried by default, despite one inline comment claiming otherwise.

What "idempotent" should mean here

Three functions actually need a guard: onDonationConfirmed and onRequestCreated (both above), plus any future rate-limit counter (must use a transaction or Firestore's atomic increment()). adminBroadcastNotification needs a different kind of guard — not idempotency, but a client-side confirm + a cooldown, since its effect is irreversible by nature. Everything else in the table is either already safe by construction or a small, targeted fix.

08Cloud Function contracts

All 16 functions, individually — trigger, precondition, writes, side effects, and what happens on failure. green border = confirmed safe as-is, amber = fixable gap, red = concrete bug.

App codebase 6 functions, all dormant on Spark

onRequestCreated

Trigger

Firestore onCreate requests/{id}

Preconditions

blood_group/lat/lng present and valid

Writes

notification docs, donor last_alerted_at, request notified_count — all in one batch

Side effect

FCM multicast, sent before the batch above

Idempotent

No — see §07

On failure

Unhandled; no try/catch around the body, no retry configured

onDonorAccepts

Trigger

Firestore onUpdate notifications/{id}, dormant design (§27 recommends repointing)

Preconditions

before.status=='sent' && after.status=='accepted'

Writes

request status/matched_donor_id, temp fields, notification contact fields, sibling-notification batch expiry

Side effect

FCM to requester + other donors

Idempotent

Partial — transaction safe on retry, cleanup isn't crash-safe

On failure

Re-thrown; comment claims retry, none configured — error surfaces, temp fields may leak

onRequestCancelled

Trigger

Firestore onUpdate requests/{id}, → cancelled

Preconditions

Wasn't already cancelled, now is

Writes

Batch-expire sent notifications for the request

Side effect

FCM to affected donors

Idempotent

Yes — re-run finds no more sent notifications

On failure

Unhandled, surfaces via logger only

syncDonorPublic

Trigger

Firestore onWrite donors/{uid}

Preconditions

None

Writes

Full overwrite of donors_public/{uid}, or delete on donor delete

Side effect

None

Idempotent

Yes — full overwrite every run

On failure

Unhandled, surfaces via logger only

expireOldRequests

Trigger

Schedule, every 30 min

Preconditions

status==open && expires_at<=now

Writes

Batched (500/batch): status→expired, notification expiry

Side effect

FCM to requester

Idempotent

Yes — confirmed, §07

On failure

Per-batch — earlier batches stay committed, rest picked up next run

scheduledReactivation

Trigger

Schedule, every 60 min

Preconditions

is_available==false && reactivation_scheduled_at<=now

Writes

Batched (500/batch): is_available=true, clear scheduling field

Side effect

FCM

Idempotent

Yes

On failure

Same partial-progress-safe pattern as above

Admin codebase 10 functions, all dormant on Spark

setAdminRole

Trigger

Callable

Preconditions

Caller admin, target exists, not self-revoke

Writes

Custom claim + audit log

Idempotent

State yes; audit log duplicates on double-call

On failure

Structured HttpsError — client SDK may itself retry a callable on transient failure

adminBanUser

Trigger

Callable

Preconditions

Caller admin, not self-ban

Writes

Auth disabled flag + donor doc + audit

Idempotent

State yes; audit duplicates

On failure

Structured HttpsError

adminVerifyDonor

Trigger

Callable

Writes

Donor is_verified/verified_at + audit

Side effect

FCM to donor

Idempotent

State yes; audit duplicates

On failure

Structured HttpsError

adminToggleDonorAvailability

Trigger

Callable

Writes

Donor is_available + override fields + audit

Idempotent

State yes; audit duplicates

On failure

Structured HttpsError

adminManageHospital

Trigger

Callable, 4 actions

Writes

create = new doc every call (correct by design); update/toggle/delete = idempotent on target field

Idempotent

Yes for 3 of 4; audit duplicates on any double-call

On failure

Structured HttpsError

adminBroadcastNotification

Trigger

Callable

Preconditions

Caller admin — no frequency check

Writes

1 audit doc

Side effect

FCM multicast to up to thousands of donors

Idempotent

No — irreversible effect, §07

On failure

Per-batch try/catch; failed batch counted, not retried

onDonationConfirmed

Trigger

Callable

Writes

New donation_history doc every call, donor cooldown fields, request fulfilled

Side effect

FCM to donor

Idempotent

No — duplicate record on double-invoke, §07

On failure

Structured HttpsError, no dedup check

adminGetAuditLog

Trigger

Callable, read-only

Idempotent

Trivially yes

On failure

Structured HttpsError

adminGetDashboardStats

Trigger

Callable, read-only

Cost note

Full-collection .get() on 4 collections every call — §18

Idempotent

Trivially yes

adminGetAnalytics

Trigger

Callable, read-only

Cost note

Full donors scan regardless of requested period — §18

Idempotent

Trivially yes

09Edge case & invariant matrix

Product-wide, not just concurrency: every row checked against the actual repo. A few of these correct the intuitive "obviously that's rejected" assumption with what the code actually does.

Scenario	Expected	Actual, today	Status

Two donors accept simultaneously	Exactly one winner	Matches	confirmed safe

Requester cancels while a donor accepts	Exactly one state wins	Matches	confirmed safe

Donor banned after being notified, then accepts	Accept rejected	Accept currently succeeds — no is_banned check anywhere on the accept path	gap

Donor toggles unavailable after notification, then accepts	Accept rejected	Accept currently succeeds — same root cause	gap

Donor accepts a second request while already holding one unfulfilled match	Some exclusivity policy — reject, or explicitly allow	No check at all — a donor can hold unlimited simultaneous matches	gap — new finding

Request passes expires_at but the 30-min cron hasn't run yet, donor accepts	Accept rejected once past deadline	Accept currently succeeds — the accept rule never checks expires_at; expiry is enforced only by the eventually-consistent cron	gap — new finding

onRequestCreated retried after partial execution	No duplicate push	Would re-send — FCM fires before the write that records the cooldown, §07	gap — new finding

Donation confirmed twice	One history record	Two records created	gap — §07

adminBroadcastNotification retried or double-clicked	One notification wave	Two real pushes sent — no dedup, no cap	gap — new finding

FCM token goes dead	Token removed after a failed send	Never removed except on ban	gap — §11

SMS retried after a failure	No duplicate SMS	sms.js has no retry logic at all today	needs designing in

App killed right after accept	Match persists	Matches	confirmed safe

Network drops mid-accept	UI shows a clear retry/uncertain state, never a false success	Not verified — widget not read in this pass	unverified

Requester taps "Create Request" repeatedly on a slow connection	One request, or a clear duplicate warning	No dedup exists	gap — design in §10

Donor edits their blood group after a request is already open	Existing open request unaffected	Matches — request.blood_group is captured at creation	confirmed safe

Donor's location goes stale after registration	Matching accounts for staleness	No freshness signal exists at all	gap — design in §10

Hospital account tries to create/manage its own request	Works, or is cleanly disabled	No hospital account type exists	gap — see §16

Critical request created while a nearby donor is mid-cooldown from a normal-urgency alert	Some priority-aware override	Urgency is cosmetic	gap — design in §10

10Matching & request lifecycle design

Concrete design for the open questions §09 surfaced. Each reuses existing code rather than introducing new infrastructure.

Request deduplication

Fix: generate the Firestore document ID client-side before submit (db.collection('requests').doc()), disable the submit control immediately on tap, and write with .set() instead of today's .add(). A retried submit with the same generated ID becomes a safe no-op overwrite.

Donor exclusivity

Decide the policy explicitly rather than leaving it implicit: either allow a donor to hold multiple open matches (fine for a real blood bank — one donor can, in principle, book multiple future donations), or add a check in the accept transaction that rejects if the donor already has another requests doc with matched_donor_id == self && status == 'matched'. Given the 90-day cooldown model, allowing it and letting the first confirmed donation's cooldown naturally invalidate the second is arguably simpler than building an exclusivity lock — flagged for your call in §32, not a default assumption.

Donor notification fairness

Today: pure distance sort, top 10. Target: secondary sort key among near-ties (donors within ~500m) — fewer alerts in the trailing 24h sorts first, so the closest donor in a dense pocket isn't the only one ever notified. Low urgency at 10–20k modeled density.

Matching retry ladder

Stage	When	Action	Status

INITIAL	At creation	5km query	written

EXPANDED	Immediately, if INITIAL empty	15km query	written

RETRY 1	+15 min, if still open & unmatched	Re-run 15km query	new

RETRY 2	+45 min, same condition	Re-run again	new

ESCALATE	+60 min, critical only, still unmatched	Flag on admin dashboard for manual broadcast	new

EXPIRE	6h	Mark expired, notify requester	written

Needs one new scheduled function (retryUnmatchedRequests, every 15 min) reusing queryDonorsInRadius exactly as written.

Request priority

urgency currently only changes push copy. Target: critical bypasses DONOR_ALERT_COOLDOWN_MIN and widens MAX_DONORS_TO_NOTIFY. Constant-level changes plus one branch, not a redesign.

Location & availability staleness

Location: add location_updated_at, set whenever lat/lng is written. Open question: does the app let a donor update location post-registration at all? Not confirmed in this pass.

Availability: SMS_FALLBACK_THRESHOLD_MIN is defined against a last_seen field that's never written anywhere in the reviewed code.

11Notification architecture

Treat FCM as unreliable by design. "Send accepted" and "donor saw it" are different facts.

Dead tokens accumulate silently

sendPushToMultiple receives a per-token success/failure response and logs failures — never acts on them. Fix: clear fcm_token on messaging/registration-token-not-registered.

Where a real notification storm actually comes from

Organic traffic is not the risk at modeled scale (~600 pushes/day at 20k users). The real vector is adminBroadcastNotification: uncapped, no dedup (§07/§08), reachable via the admin backdoors (§13).

SMS is the real cost lever, and it's currently unbounded by design

sms.js is fully written but unwired, and keyed off a field nothing populates (§10). Once both are fixed, cap SMS per request independently of the push count.

12Offline & client state handling

Target state model for any state-changing screen: idle → submitting → offline → reconnecting → synced / failed. Never render "You're matched!" from local/optimistic state — the transaction's return value or a fresh Firestore read is the only source of truth.

13Identity, authentication & abuse

Critical

OTP verification is fake

otp_screen.dart · backend.dart:107-128

Any correctly-formatted 6-digit code signs the user in.

Critical

Admin panel has three committed backdoors

AuthContext.tsx:25-26,53-75 · firestore.rules:16-21

Hardcoded auto-login password; that same demo email hardcoded into isAdmin(); a personal Gmail address also hardcoded as a permanent admin.

High

No per-requester rate limit on request creation

Target: reject creation if the requester already has ≥3 open requests, or ≥5 in a rolling 24h.

Threat model

Threat	Blocked today?

Fake donor account	No

Fake blood request	No

OTP flooding / SMS-pump abuse	Moot until real OTP ships, must be designed in from day one

Donor/request data scraping	Partial

Phone-number harvesting	Yes

Banned user re-registering under a new number	No

Modified APK / automated Firestore writes	No — no App Check

Compromised admin account	No

14Authorization invariants

Donor phone numbers are never publicly queryable. Holds today.

donors_public contains only map-safe fields. Holds today.

Donor verification is not self-controlled. Violated today (§13).

Admin operations require explicit, non-bypassable authorization. Violated today (§13).

Sensitive admin operations are auditable. Holds today.

Client code is never trusted for a security-critical decision. Mostly holds — except donor eligibility/deadline/exclusivity at accept time (§09), and self-verification (§13).

No secrets in Flutter code. Holds — MSG91 keys live in Firebase Secrets Manager, not the client, per sms.js's own header comment.

15Location, privacy & retention

The private/public donor split is a genuinely good invariant — preserve it as-is. What's missing sits around it:

No stated retention policy for phone number, precise GPS, or blood group — data India's DPDP Act 2023 governs directly.

No visible consent screen in the registration flow.

No self-service deletion path — see §22 for the tension against donation_history/requests's audit value (§04).

Full-precision lat/lng on donors_public — worth a deliberate precision decision.

16Admin & hospital architecture

Full per-function reliability audit now lives in §08. The pattern across every admin write function — auth check, input validation, audit-log write — is consistent and genuinely solid, worth preserving exactly as the convention for anything new.

Hospitals are a directory, not an actor

The HLD names hospital staff as a role that raises requests. What's built: hospitals is a pure admin-managed CRUD directory — no hospital login, no account type, no self-service screen. If "hospital raises its own request" is still in scope, it's a net-new third auth'd role.

17Donation lifecycle & scheduled jobs

Full lifecycle: donor accepts → donation happens → confirmed (self-report today; onDonationConfirmed is dormant admin-authoritative path) → cooldown begins → scheduledReactivation flips the donor back on after 90 days. Both scheduled jobs confirmed safe to run twice (§07). Per §04, donation_history itself is unused today — requests is the real record. And until self-report is deprecated, a donor can self-report a donation that never happened.

18Firestore scaling & hotspots

No shared-document hotspot found

Checked every write path across all 16 functions. None exists — writes are consistently per-entity. Confirmed clean; the fix load is entirely on the read side.

The admin dashboard does full-collection scans

adminGetDashboardStats.js:54-67 · adminGetAnalytics.js:61-65

Every dashboard load scans entire donors, requests, hospitals, and donation_history collections. Fix: count() aggregation for totals, rollup docs for time-series.

A dormant query with no matching index

adminBroadcastNotification.js:41-48

The filter combination isn't covered by any index in firestore.indexes.json — likely to throw FAILED_PRECONDITION on first real use.

19Capacity model — 10k / 15k / 20k users

Modeling assumptions are stated explicitly and are planning placeholders.

Parameter	Value	Basis

Daily active fraction of registered users	8%	Placeholder

Registered users who are donors	70%	Placeholder

Donors marked is_available	50%	Placeholder

Screen opens per DAU/day	4	Placeholder

New requests per registered user per day	0.3%	Placeholder

Spark free-tier reads/day	50,000	Verify on Firebase's pricing page

Spark free-tier writes/day	20,000	Same caveat

Registered users	DAU	Collection size	Reads/day	vs. quota

10,000	800	3,500	11,200,000	~224× over

15,000	1,200	5,250	25,200,000	~504× over

20,000	1,600	7,000	44,800,000	~896× over

Free-tier read quota exhausted by this pattern at roughly ~700 registered users.

Notification storm: modeled organic traffic ~600 pushes/day at 20k users; one uncapped admin broadcast at the same scale can hit ~7,000 pushes in a single call.

Cloud Functions invocations: not a scaling concern at this size.

FCM: free, no meaningful quota risk.

Real phone OTP: billed per verification beyond free monthly quota.

20Cost architecture

Driver	Current pattern	Fixed pattern

Firestore reads (10k users)	~11.2M/day → order of $200/mo	low tens of $/mo

Firestore reads (15k users)	~25.2M/day → order of $450/mo	low tens of $/mo

Firestore reads (20k users)	~44.8M/day → order of $800/mo	double-digit $/mo

Admin dashboard scans	grows with total history	flat, via count() + rollups

SMS (MSG91)	unbounded once wired	capped per-request

Top three cost drivers: unbounded donor/request queries, by far; admin dashboard scans, worsening over time; SMS, uncapped once wired. Illustrative only.

21Failure matrix

Failure	Detection	Impact	Auto-recovery	Manual recovery	Data-consistency risk

Firestore transiently unavailable	Client SDK error/queue state	Delayed writes, stale reads	SDK queues + syncs on reconnect	None needed, typically	Low — untested against this app's flows though

Cloud Function timeout	Not alerted today	Partial fan-out (some donors notified, not others)	None — no retry policy set	Manual re-trigger	Low — writes are batched atomically per batch

Cloud Function duplicate execution	Not detected today	onDonationConfirmed: duplicate record. onRequestCreated: duplicate push.	None	Manual dedup in Firestore	High for those two — §07

FCM send fails	Logged (failureCount)	Donor never notified	None	None — no alert surfaces it	None — but availability risk to the emergency use case

Stale FCM token	Logged, per-token error code	Silent, growing delivery-rate decay	None — never pruned	None today	None

SMS failure	Returns false, logged	No fallback reaches the donor	None — no retry	None	None

Transaction contention	N/A — handled transparently	None	Firestore auto-retries the transaction	N/A	None — already correct

Network loss (client)	Not instrumented	Uncertain UI state — not verified, §09	Firestore SDK offline cache	User re-opens app	Low, assuming no optimistic-render bug

App crash mid-flow	No Crashlytics	Unknown — not measured	None	None	Depends on which flow — accept is safe (§07), others unverified

Duplicate request creation	Not detected	Notification/SMS spend multiplied	None	Admin manual cancel	Low — each is a valid independent doc, just redundant

Duplicate acceptance	N/A — prevented	None	Transaction rejects the second	N/A	None — already correct

Admin operation fails halfway	Structured HttpsError	Caller sees the error, can retry	Single atomic batch — no partial state possible	N/A	None — already correct

Invalid/missing donor location	onRequestCreated checks presence, not validity range	Donor silently excluded from matching, or matched at a wrong distance	None	None	Medium — no lat/lng range validation found

Authentication failure	Firebase Auth error codes	User can't sign in	N/A	N/A	None

App Check failure (once enabled)	Would reject the request at the SDK/rules layer	Legitimate-but-unattested client blocked	N/A — by design	Re-attestation	None

Bad deployment (rules or Functions)	Not monitored today	Project-wide, immediate	None — no canary	Console rules history; redeploy previous commit for Functions	Depends on the bad change — potentially high (§22)

22Disaster recovery & incident response

What if Firestore data is accidentally deleted?

No PITR or scheduled export configured today. Target: Firestore PITR (7-day) plus daily scheduled export to Cloud Storage on Blaze.

What if a Cloud Function deployment breaks something?

Deploys go live immediately per codebase, no canary. Rollback today means redeploying the previous git commit. A staging project (§26) catches this first.

What if bad security rules get deployed?

Also immediate, project-wide. Firebase Console keeps a rules-deploy version history with one-click rollback — an existing safety net, just needs to be a known procedure.

What if an admin account is compromised?

Today: catastrophic, since the backdoors mean "compromised" and "not compromised" aren't meaningfully different. Once removed: setAdminRole blocks self-revoke, but there's no documented "break glass" recovery beyond a manual custom-claim edit.

What if a donor wants their data deleted?

No self-service path exists. Real policy question: deleting history removes an audit trail other records reference (§04). Recommend anonymizing history while fully deleting donors/donors_public/live notifications — flagged for sign-off in §32.

What does a full production rollback look like?

Backend: redeploy previous rules/functions version. Mobile: no staged rollout configured today — Play Store's staged-rollout percentage isn't yet in place (§26).

23Observability & logging

Every Cloud Function already uses firebase-functions' structured logger consistently — worth keeping exactly as-is. Missing: Crashlytics on Flutter, error-rate alerting on Functions, uptime checks on both Hosting targets, and any of the named product metrics below.

matching success rate

avg time-to-match

notification send success rate

expired vs. fulfilled vs. cancelled request rate

Functions retry/error count

Firestore error rate

auth failure rate

Never log: OTP codes, full phone numbers (sms.js already logs only the first 5 digits — keep that convention everywhere), passwords, or precise donor GPS in plaintext.

24Testing strategy

Current coverage: zero, beyond Flutter's default counter-app stub.

Category	Covers

Unit	Blood compatibility, geohash, cooldown math — pure functions, zero current coverage

Widget	Key Flutter UI states — loading/offline/error, especially accept/create-request (§12, §09's unverified rows)

Security rules (Firestore emulator)	The three admin backdoors, self-verification, missing accept-time checks — attempt unauthorized reads/writes against every sensitive collection

Integration	Auth flow, accept/cancel/expire against the emulator, the two-protocol mismatch in §27

End-to-end	Requester login → donor login → registration → request creation → matching → acceptance → confirmation → cancellation → expiry → reactivation

Concurrency	Every row in §07/§09's matrices, re-verified as code changes

Failure	Function retry, timeout, stale token, offline — every row in §21

Load	§19's modeled 10k/15k/20k shape — see §25

25Load tests & SLOs

Placeholders needing product sign-off, not measured targets.

Metric	Placeholder target	Why

Request → first donor notified (p50)	< 30s	Emergency use case

Request → first donor notified (p95)	< 2 min	Emergency use case

Accept transaction success rate	> 99.5%	Core trust mechanism

FCM delivery success rate	tracked, no hard target yet	Currently unmeasured

Hosting uptime	99.9%	Standard SPA/static target

N concurrent accepts on one request — confirms exactly one winner.

Burst of requests in one geo area within a minute — Functions concurrency, write contention.

Sustained DAU-shaped read load at the 20k-user shape — confirms §19's projections against reality.

Admin broadcast at full 20k-donor scale — 40 FCM batches inside a 120s timeout; ~3s/batch on paper, unverified against real Firestore + FCM latency.

Expire/reactivation crons against a large backlog — 500-doc batch pagination is already written correctly; confirm it holds at real scale.

26Deployment & environments

No CI pipeline in either repo.

No staging project — dev experiments and real donor PII share one Firebase project today.

No staged mobile rollout — single APK build.

Target: second Firebase project for staging via the firebase use alias already partially set up; CI gate running lint + tests before deploy; Play Store staged rollout.

27Matching protocol: current → target

Who owns "accept" at each stage, and what Cloud Functions do around it.

Stage	Who owns "accept"	Cloud Functions' role

CURRENT (live, Spark)	Client — direct Firestore transaction	None deployed. notifications unused.

TRANSITION (first Blaze deploy)	Client — direct transaction, unchanged	onRequestCreated deploys as-is (notify-only). onDonorAccepts re-pointed to a requests onUpdate open→matched trigger — pure fan-out.

TARGET (steady state)	Client — direct transaction, permanently	Same fan-out role. No further change.

Recommendation, flagged for sign-off

Keep the direct-transaction accept path as the permanent system of record; re-scope onDonorAccepts.js to fan-out cleanup rather than building UI for the notification-flip protocol it was originally written for.

28Target architecture

Gap	Fix	Reuses

Fake OTP	Real Firebase Phone Auth	firebase_auth already a dependency

Self-verified donors	Flip the rule; deploy adminVerifyDonor	Function fully written

Admin backdoors	Delete auto-login; remove hardcoded emails; bootstrap real admin	bootstrap-admin.js already exists

No accept-time eligibility/deadline/exclusivity recheck	Add is_banned/is_available/expires_at/exclusivity checks to the accept transaction	Same transaction, same rule block

onRequestCreated not idempotent	Write the batch (notification docs + cooldown) before sending FCM, not after	Same function, reordered

Unbounded donor/request queries	Geohash-bounded + .limit() + pagination	Indexes and getGeohashBounds already exist

No rate limiting	Per-donor alert cap, per-requester request cap, broadcast frequency cap	Throttle pattern already exists

Dead FCM tokens	Clear on registration-token-not-registered	utils/fcm.js already has the data

onDonationConfirmed not idempotent	Check for an existing history record first	One added query

No request dedup	Client-generated doc ID + .set()	Same SDK call shape

No matching retry after creation	New 15-min scheduled function	queryDonorsInRadius already written

Urgency is cosmetic	Critical bypasses cooldown, widens notify count	Constant-level change

No location/availability freshness	Add location_updated_at, last_seen	New fields on existing docs

Admin dashboard full-collection scans	count() aggregation + rollup docs	Same functions, swapped source

Ban doesn't scrub public mirror	Add a donors_public write to the existing batch	Same batch, one more line

SMS fallback unwired	Wire, capped per-request	sms.js fully written

donors_public schema mismatch	Decide whether name ships in the mirror; align rules and function	Both already exist, just disagree (§04)

No monitoring / staging / backups / App Check	Crashlytics, alerts, uptime checks, second project, PITR, Play Integrity/DeviceCheck	New — no existing scaffolding

29Reuse vs. fix vs. rebuild

Keep exactly as-is

Firestore data model shape

Blood-compatibility table

Geohash math

Accept-request transaction logic

Cooldown/reactivation logic

Scheduled jobs (expire, reactivate)

Admin function auth+validation+audit pattern

Flutter screens

Admin dashboard UI

Firestore composite indexes

Structured Functions logging

Secrets Manager for MSG91 keys

Fix in place — small diffs, existing files

firestore.rules admin backdoors

accept-time eligibility + deadline + exclusivity

donors_public query bounding

onRequestCreated write-before-send ordering

onDonorAccepts trigger + temp-field cleanup

onDonationConfirmed idempotency

adminBroadcastNotification rate cap

adminBanUser → scrub donors_public

fcm.js dead-token pruning

alert cap + request cap enforcement

SMS fallback wiring + last_seen writes

adminGetDashboardStats/Analytics → count() + rollups

missing broadcast composite index

request creation dedup

urgency-aware cooldown

donors_public schema alignment

Replace

Fake OTP → real Firebase Phone Auth

Admin auto-login → invite-only login

New build — nothing to reuse

App Check

Monitoring / alerting

Backups / DR

Staging environment + CI

Consent / retention flow

Data-deletion function

Hospital account role

Test suite

Analytics rollup writer

Matching retry-ladder scheduled function

Donor exclusivity policy (once decided)

30Migration plan

Protocol reconciliation is fully specified in §27 — don't just flip Spark → Blaze without it.

Security first. Remove the three admin backdoors; flip donor self-verification off; add accept-time eligibility + deadline + exclusivity recheck.

Fix the read pattern before user count grows past the ~700-user quota cliff (§19).

Execute §27's TRANSITION stage, fix the three idempotency gaps (§07/§08), then move to Blaze.

Replace fake OTP with real Phone Auth once the above is stable.

Lifecycle design (§10) and ops layer (staging, monitoring, backups, App Check, dashboard query fixes) in parallel.

31Production readiness checklist

None of these are checked yet. This is the go/no-go gate, not a status report.

Both admin backdoors removed

Real phone OTP live; fake-OTP path deleted

Donor self-verification disabled

Accept path rechecks donor eligibility, the request's deadline, and exclusivity

All client list queries are geo-bounded and paginated

Request creation is deduplicated and rate-limited per requester

onDonationConfirmed

and

onRequestCreated

are both idempotency-safe

adminBroadcastNotification

has a frequency cap

Dead FCM tokens are pruned on send failure

Missing composite index for the broadcast query is deployed

Matching retry ladder and urgency-aware cooldown are live

location_updated_at

/

last_seen

exist and are written somewhere

App Check enforced on Firestore, Auth, and Functions

Staging project exists and is the default deploy target

Firestore PITR or scheduled exports enabled

Crashlytics + Functions error-rate alerting + uptime checks live

Consent screen + stated retention policy in the registration flow

Donor data-deletion path exists

Security-rules + concurrency test coverage exists in CI

§25's five load-test scenarios have all been run at the 20k-user modeled shape

donors_public

schema mismatch resolved before

syncDonorPublic

deploys

32Waiting on you

Nothing in this repo's application code was changed to produce this audit — only the companion docs in /docs. Before any code gets touched:

Confirm the severity read — identity/admin (§13) and the query-cost cliff (§19) block everything else.

Say which phase of §30 to start with.

Sign off on §27's recommendation: direct-transaction accept stays permanent system-of-record.

Decide donor exclusivity policy (§10) — allow multiple simultaneous matches, or lock to one.

Decide the donor data-deletion policy in §22 — anonymize-history-vs-hard-delete.

Confirm whether hospital-as-first-class-actor (§16) is in scope for this phase.

Confirm whether the Flutter app has any post-registration location-update path (§10).

Decide whether requests or donation_history is the permanent donation system-of-record (§04).

Flag anything in §19's assumptions you already have real numbers for.